## Slide 1: Customer Churn Analysis

## Slide 2: Hello Everyone!
My name is Akon Usoh, and I am here to present our Churn Analysis model for a Telecommunication company.
In this presentation, we will discuss how we developed a predictive model that accurately identifies customers who are likely to leave the company, and how this model can help the company improve its customer retention rates and increase revenue.
Thank you for your time, and I hope you find this presentation informative and valuable.

## Slide 3
Table of Content
Introduction
Problem Statement
Objectives
Project Scope
Methodology
Deliverables
Stakeholders
Risks and Challenges
Evaluation and Measurement
Timeline
Conclusion

## Slide 4: Introduction
This project proposal is for the development of a Churn Analysis model for a Telecommunication company.
The purpose of this project is to identify the factors that contribute to customer churn, develop a model that can accurately predict which customers are likely to leave the company and help companies take proactive measures to retain these customers that are likely to churn.

## Slide 5: Problem Statement
Customer churn is a critical challenge facing telecommunication companies globally. In a highly competitive market, companies must retain their existing customers while attracting new ones to increase their revenue and market share.
The inability to retain customers can result in reduced customer loyalty and significant financial losses, which can negatively impact the company's profitability and brand image.
Therefore, it is crucial for telecommunication companies to identify the factors that contribute to customer churn and develop effective strategies to mitigate it.
Telecommunication companies can improve their customer retention strategies and develop targeted marketing campaigns to retain customers.

## Slide 6: Objectives
The main objectives of the project are:
Develop a churn analysis model using machine learning techniques that can accurately predict the likelihood of a customer leaving the company.
Identify the key factors that contribute to churn and analyze their impact on customer retention.
Provide recommendations for the company to reduce churn rate and improve customer retention.

## Slide 7: Project Scope
The scope of this project is to conduct a churn analysis for a telecommunications company to identify the key factors that contribute to customer churn and develop strategies to retain customers.
The analysis will be performed using a dataset of customer information and transactional data, including, payment methods, technical support usage, and contract details.
The project will involve data cleaning, feature engineering, and the development of predictive models to identify customers who are at risk of churning.
The project timeline is set to be Two month and 3 weeks,

## Slide 8: Methodology
The project will be conducted using the following approach:
Data Collection: Collect relevant customer data from the company's databases.
Data Cleaning and Preprocessing: Clean and preprocess the data to ensure that it is ready for analysis.
Exploratory Data Analysis: Conduct exploratory data analysis to identify trends and patterns in the data.
Feature Selection: Identify the key features that contribute to churn.
Model Development: Develop a Churn Analysis model using machine learning algorithms.
Model Evaluation: Evaluate the performance of the Churn Analysis model using relevant metrics.
Strategy Development: Develop strategies to retain customers based on the insights provided by the Churn Analysis model.

## Slide 9: Deliverables
The project will produce the following outputs:
A report detailing the key factors that contribute to customer churn.
A Churn Analysis model that accurately predicts which customers are likely to leave the company.
Strategies for retaining customers based on the insights provided by the Churn Analysis model.

## Slide 10: Stakeholders
The key stakeholders involved in the project are:
Telecommunication company: The company will benefit from the insights provided by the churn analysis model and the recommendations for reducing churn rate and improving customer retention.
Customers: The customers of the company will benefit from the improvements in service quality and customer retention measures that are implemented as a result of the churn analysis.
Data Scientist: The Data Scientist who will carry out the entire process from data collection to cleaning, modelling and recommendation.

## Slide 11: Risk and Challenges
The main risks and challenges that may arise during the project include:
Data quality issues: The dataset may contain errors or missing data that could affect the accuracy of the model.
Overfitting: The model may be overfitted to the training data, resulting in poor performance on the testing data.
Limited feature set: The dataset may not contain all the relevant features for predicting churn, which could limit the accuracy of the model.
These risks and challenges will be addressed through careful data cleaning and preprocessing, feature selection and engineering, and rigorous model evaluation.

## Slide 12: Evaluation and Measurement
To ensure the success of the Churn Analysis project, several criteria will be used to evaluate its effectiveness.
The primary measure of success will be the accuracy of the Churn Analysis model. The model's ability to predict customer churn accurately will be assessed using metrics such as precision, recall, and F1-score.
Next is the improvement in customer retention rates. The project's success will be measured by the degree to which customer retention rates improve following the implementation of the strategies developed based on the model's insights.
Finally, the project's impact on the company's revenue will also be evaluated. The project's success will be measured by the extent to which revenue increases following the implementation of the model's recommendations.
Regular progress reports will be provided to the stakeholders to keep them informed of the project's progress and any significant changes in the evaluation criteria.

## Slide 13: Project Timeline
The project timeline will be as follows:
Data Collection and Cleaning: 2 weeks
Data Analysis and Modeling: 2 weeks.
Model Evaluation and Strategy Development: 2 weeks.
Implementation of Strategies: 1 weeks.
Monitoring Impact and Progress: 1 month

## Slide 14: Conclusion
The Churn Analysis model developed in this project will provide valuable insights into the factors that contribute to customer churn and strategies for retaining customers.
This project has the potential to significantly improve customer retention rates and increase revenue for the Telecommunication company.
By accurately predicting which customers are likely to leave the company, the company can develop targeted strategies to retain these customers, thereby reducing the impact of customer churn.
The project also provides an opportunity for the company to leverage data analytics and machine learning to gain a competitive edge in the market.
Overall, this project is of utmost importance to the Telecommunication company and has the potential to have a significant impact on the company's success.

## Slide 15: Thanks
Any questions?
You can reach me via:
Website
LinkedIn
GitHub